PROJECT PROPOSAL FOR ISO 27001 IMPLEMENTATION

CloudNova Technologies Pvt. Ltd.

Audit type: Internal information security audit – ISO 27001: 2022

| Code: |  |
| --- | --- |
| Version: |  |
| Date of version: |  |
| Created by: |  |
| Approved by: |  |
| Confidentiality level: |  |

Change history

| Date | Version | Created by | Description of change |
| --- | --- | --- | --- |
| 31/03/2026 | 0.1 | Nikhil Garg | Project initiation |

Contents

Organization:	1

Audit Type:	1

Audit Area:	1

1.	Introduction	4

2.	Project objectives	4

3.	Project scope	4

In-Scope	4

Out-of-Scope	5

4.	Business context & organizational structure	5

Business Model	5

Employees	5

Departments	5

Technology Landscape	5

5.	Key deliverables	5

6.	Roles and responsibilities	6

7.	Project duration and structure	6

8.	Project resources	6

9.	Budget estimation	7

10.	Communication plans	7

11.	Defined policies and procedures	7

12.	Gap analysis	7

Key Gaps Identified	7

13.	Risk assessment and treatment methodology	8

14.	Training and awareness	8

15.	Monitoring and review	8

16.	Constraints	8

17.	Success criteria	8

18.	Approval and Sign-off	8

# Introduction

ISO/IEC 27001 is the premier international standard for information security management, providing a risk-based framework to protect data confidentiality, integrity, and availability. It outlines requirements for an Information Security Management System (ISMS)—a systematic approach combining people, processes, and technology to manage risks.

CloudNova Technologies Pvt. Ltd., a SaaS-based cloud analytics provider, is initiating the implementation of an Information Security Management System (ISMS) aligned with ISO/IEC 27001:2022 to:

- Enhance the protection of sensitive data

- Comply with client and regulatory requirements

- Strengthen its market position via obtaining the ISO 27001 certification

This project will establish governance structures, implement security controls, and formalize risk management practices across cloud infrastructure and business operations.

# Project objectives

The objective is to:

  Establish an ISO 27001-compliant ISMS

  Identify and assess risks across cloud infrastructure and operations

  Implement and document security controls aligned with Annex A (2022)

  Prepare for ISO 27001 certification audit

  Align with SOC 2, GDPR, and DPDPA requirements

  Improve overall security maturity and resilience

# Project scope

The objectives for the project are:

## In-Scope

- Operations at the offices

- Departments

- Cloud infrastructure (AWS & Azure)

- SaaS application platform

- Data storage and processing systems

- Security monitoring & incident response

- Identity and access management

## Out-of-Scope

- Third-party infrastructure not managed by CloudNova

- Customer-side environments

- Activities unrelated to information security

# Business context & organizational structure

## Business Model

- SaaS analytics platform serving fintech and e-commerce clients

## Employees

- ~250 employees

## Departments

- Engineering (Backend, DevOps, Cloud)

- Security Operations (SOC)

- IT & Infrastructure

- Product & QA

- HR & Administration

## Technology Landscape

- Cloud: AWS (primary), Azure (secondary)

- Infrastructure: Kubernetes (microservices)

- Storage: AWS S3 (data lake), RDS

- Monitoring: Azure Sentinel (SIEM)

- CI/CD: GitHub Actions / Jenkins

- APIs: Public API Gateway

# Key deliverables

- Information Security Policies

- Risk Register

- Statement of Applicability

- Audit Plan

- Audit Findings Report

# Roles and responsibilities

| Role | Responsibility |
| --- | --- |
| CISO | Overall ISMS governance |
| Security Team | Risk assessment, control implementation |
| IT Team | Infrastructure security |
| DevOps | Secure configurations |
| HR | Awareness training |
| Internal Auditor | Audit execution |

# Project duration and structure

The implementation project is divided into different phases:

- Planning phase, including the development of top-level policy, risk assessment and risk treatment

- Implementation of the selected controls

- Internal audit

- Management review

- Certification

Main milestones of the implementation project are:

| Milestone | Due date |
| --- | --- |
| Planning phase |  |
| Project scope defining |  |
| Gap assessment |  |
| Risk assessment |  |
| Implementation of the controls |  |
| Internal audit |  |
| Management review |  |
| Certification |  |

Detailed content of the milestones and respective responsibilities will be described in the Project Plan document.

# Project resources

- Security Team (2–3 members)

- IT & DevOps Teams

- External consultant (optional)

- GRC tools (ServiceNow, OneTrust)

- Cloud security tools (AWS Security Hub, Azure Defender)

# Budget estimation

| Component | Estimated Cost |
| --- | --- |
| Certification Body | ₹5–8 Lakhs |
| Tools & Licensing | ₹3–5 Lakhs |
| Training | ₹1–2 Lakhs |
| Consultancy (optional) | ₹4–6 Lakhs |

# Communication plans

| Stakeholder | Frequency | Mode |
| --- | --- | --- |
| CISO | Weekly | Meeting |
| IT/DevOps | Daily | Standups |
| Management | Monthly | Reports |

# Defined policies and procedures

The following policies will be developed and implemented:

- Information Security Policy

- Access Control Policy

- Incident Response Policy

- Risk Management Policy

- Data Classification Policy

- Business Continuity & Disaster Recovery Policy

- Vendor Risk Management Policy

# Gap analysis

A preliminary gap assessment was conducted against ISO 27001:2022 requirements.

## Key Gaps Identified

- Lack of centralized logging and monitoring

- Partial implementation of access controls (MFA gaps)

- Incomplete incident response procedures

- Lack of formal risk management documentation

- Backup and DR processes not tested

# Risk assessment and treatment methodology

Risk assessment is conducted using a scenario-based approach aligned with ISO 27005:

- Identify assets, threats, and vulnerabilities

- Evaluate likelihood and impact

- Calculate risk score

- Map risks to ISO 27001 controls

- Define treatment plans (Mitigate, Accept, Transfer, Avoid)

# Training and awareness

- Security awareness training for all employees

- Role-based training for IT and DevOps teams

- Phishing simulation exercises

- Regular refresher sessions

# Monitoring and review

- Continuous monitoring via SIEM (Azure Sentinel)

- Periodic risk reviews

- Internal audits

- KPI tracking (MTTD, MTTR)

# Constraints

# Success criteria

# Approval and Sign-off

This project initiation document is approved by:

- Chief Information Security Officer (CISO)

- IT Head

- Executive Management

- Risk Assessment Table– the table is the result of assessment of asset values, threats and vulnerabilities

- Risk Treatment Table– a table in which appropriate security controls are selected for each unacceptable risk

- Risk Assessment and Risk Treatment Report – a document containing all key documents made in the process of risk assessment and risk treatment

- Statement of Applicability– a document thatdetermines the objectives and applicability of each control according to Annex A of the ISO 27001 standard

- Procedure for Internal Audit– defines how auditors are selected, how audit programs are written, how audits are conducted and how audit results are reported

- Procedure for Corrective Action – describes the process of implementation for corrective and preventive actions

- Form for Management Review Minutes– a form used to create minutes from the management meeting held to review ISMS adequacy

- Risk Treatment Plan– an implementation document specifying controls to be implemented, who is responsible for implementation, deadlines and resources

Other documents thatmust be written during ISMS implementation will be specified in the Risk Treatment Plan.

During the implementation of business continuity management, the following documents (some of which contain appendices that are not expressly stated here) will be written:

- Business Continuity Management Policy– sets a basic framework for the BCMS, determines the scope and responsibilities

- Business Impact Analysis (BIA) questionnaires– analysis of qualitative and quantitative impacts on business, of necessary resources, etc.

- Business Continuity Strategy– defines critical activities, interdependencies, recovery time objectives, strategy for managing and ensuring business continuity, strategy for recovering resources, strategy for individual critical activities

- Business Continuity Plan– a detailed description of how to respond to disasters or other business disruptions, and how to recover all critical activities

- Training and Awareness Plan– a detailed overview of how employees will be trained to execute planned tasks, and how they will be made aware of the importance of business continuity

- Business Continuity Exercising and Testing Plan– describes how plans will be exercised and tested with the objective of identifying necessary corrective actions and improving the plan

- BCMS Maintenance and Review Plan– a detailed overview of how plans and other BCMS documents should be maintained to ensure their functioning in the case of business disruption

- Post-incident Review Form– a form used for reviewing effectiveness of plans after an incident